Capstone Project Proposal Report

(Individual Report)

Instructions:

This form is to be completed by each student doing Project registration to fulfill their senior design or capstone requirement.  It must be completed and submitted to your Guide.  Each student must complete this form individually.

This report is to be completed during the starting of the semester, while the project description report will be completed during end of the semester.

| Guide Approval (initials/date): |  |  |
| --- | --- | --- |

CAP4001– Capstone Project Proposal Report

| Student Name |  | TANIKONDA NAVEEN |  |  |
| --- | --- | --- | --- | --- |
| Student Register Number |  | 23BCE9787 |  |  |
| Programme |  | B.TECH CSE |  |  |
| Semester/Year |  | FALL SEMESTER 2026-27 |  |  |
| Guide(s) |  | Srinivasarao Pokuri |  |  |
| Project Title |  | Adaptive Multi-Agent Framework for Autonomous Knowledge Retrieval, Planning, and Intelligent Task Execution using RAG |  |  |
| Team Composition: Provide the information below for each member of the project team. Include all project team members, not just those in your discipline or those enrolled for Capstone project. Please also include yourself! |  |  |  |  |
| Reg. No | Name |  | Major | Specialization |
| 23BCE9787 | TANIKONDA NAVEEN |  | CSE | CORE |
| 23BCE20270 | SOMAROUTHU SRIRAM |  | CSE | CORE |
| 23BCE9780 | JAGARLAMUDI VEERA BHADRA |  | CSE | CORE |
| 23BCE9392 | PERUMALAPALLI RAVI TEJA |  | CSE | CORE |

Project and Task Description:  Provide a brief (one or two page) technical description of the design project and your specific tasks, as outlined below: (use a separate sheet)

- Provide a summary of the project, including a description of the project and its requirements, the purpose, specifications, and a summary of the approach.  If this is a continuing project, you may use and/or edit the same project description.

1. Project Description

Large Language Models (LLMs) have revolutionized intelligent systems by enabling natural language understanding, reasoning, and knowledge generation. Retrieval-Augmented Generation (RAG) further enhances these capabilities by integrating external knowledge sources to improve factual accuracy. However, existing RAG-based systems primarily employ single-agent architectures with static retrieval strategies, limiting their ability to perform autonomous decision-making, collaborative reasoning, and long-horizon task execution.

The proposed project introduces an Adaptive Multi-Agent Framework for Autonomous Knowledge Retrieval, Planning, and Intelligent Task Execution using Retrieval-Augmented Generation (RAG). The framework consists of multiple specialized AI agents that collaboratively perform task planning, adaptive knowledge retrieval, reasoning, verification, memory management, and execution. By integrating adaptive retrieval strategies, intelligent orchestration, dynamic memory, and self-reflection mechanisms, the proposed system aims to improve reasoning accuracy, scalability, and reliability while reducing hallucinations and enhancing autonomous decision-making.

2. Project Requirements

The successful development of the proposed framework requires the following research components:

- Design of a hierarchical multi-agent architecture with specialized functional agents.

- Development of an adaptive retrieval mechanism capable of selecting suitable retrieval strategies based on query complexity.

- Intelligent task planning and decomposition for handling multi-step problems.

- Dynamic short-term and long-term memory management for contextual reasoning.

- Autonomous reasoning and response verification to improve factual consistency.

- Agent communication and orchestration mechanisms for collaborative task execution.

- Performance evaluation framework using standardized benchmarking metrics.

- Modular and scalable architecture suitable for future research and real-world applications.

3. Purpose of the Project

The primary objective of this research is to develop an autonomous multi-agent framework capable of overcoming the limitations of conventional Retrieval-Augmented Generation systems. The project aims to enhance intelligent decision-making by integrating adaptive retrieval, collaborative reasoning, hierarchical planning, and dynamic memory management into a unified architecture. Furthermore, the proposed framework seeks to establish a scalable foundation for next-generation AI systems capable of supporting complex knowledge-intensive applications such as research assistance, workflow automation, enterprise knowledge management, and intelligent decision support.

4. Project Specifications

The proposed framework is expected to satisfy the following specifications:

- Hierarchical multi-agent architecture supporting specialized autonomous agents.

- Adaptive Retrieval-Augmented Generation with dynamic retrieval strategy selection.

- Intelligent task planning and workflow orchestration.

- Context-aware memory management for efficient information retention and retrieval.

- Autonomous verification and response refinement mechanisms.

- Collaborative reasoning through coordinated agent interactions.

- Modular architecture enabling extensibility and future enhancements.

- Performance evaluation based on retrieval relevance, reasoning quality, response accuracy, task completion rate, scalability, and computational efficiency.

5. Summary of the Proposed Approach

The proposed framework begins by analyzing user requests to identify task objectives and complexity. A planning agent decomposes the request into multiple subtasks, which are assigned to specialized agents responsible for retrieval, reasoning, verification, memory management, and execution. An adaptive retrieval module dynamically selects the most appropriate retrieval strategy according to contextual requirements, while retrieved knowledge is integrated with memory to support informed reasoning. Verification agents evaluate intermediate outputs to minimize inconsistencies and hallucinations before generating the final response. Through collaborative agent interactions, adaptive retrieval, and iterative refinement, the proposed framework aims to deliver reliable, context-aware, and autonomous task execution, thereby advancing beyond the capabilities of existing single-agent RAG systems.

- Describe the specific role and tasks that you individually will be completing as part of the design of the project. What specific deliverables will you produce?

Individual Role

My primary role in this project is to research, design, develop, and evaluate the core intelligence of the proposed autonomous multi-agent framework. I will focus on developing novel methodologies for adaptive retrieval, intelligent task planning, collaborative multi-agent reasoning, dynamic memory management, and autonomous decision-making. In addition to system design, I will conduct literature surveys, identify research gaps, formulate solution strategies, and experimentally evaluate the proposed framework against existing approaches.

Specific Tasks

- Conduct an extensive literature review on Multi-Agent Systems (MAS), Agentic AI, Retrieval-Augmented Generation (RAG), and autonomous AI frameworks.

- Identify the limitations of existing single-agent and conventional RAG architectures to establish the research problem.

- Design the overall architecture of the adaptive multi-agent framework and define the responsibilities and interactions of specialized agents.

- Develop algorithms for intelligent task decomposition, adaptive retrieval, collaborative reasoning, memory management, and response verification.

- Design an agent communication and orchestration strategy to enable coordinated execution of complex tasks.

- Define evaluation metrics and benchmarking methodologies to compare the proposed framework with existing approaches.

- Analyze experimental results, validate system performance, and document research findings.

Expected Deliverables

The following research and design deliverables will be produced during the project:

- Comprehensive literature survey and problem analysis report.

- Adaptive multi-agent system architecture and design documentation.

- Agent interaction and orchestration model.

- Adaptive Retrieval-Augmented Generation methodology.

- Dynamic memory management and reasoning framework.

- Intelligent task planning and decomposition strategy.

- Performance evaluation framework with defined benchmarking metrics.

- Experimental analysis and comparative performance results.

- Final technical documentation and research report suitable for future publication.

- Discuss in detail the specific approach that will be used to complete your portion of the design.

Specific Approach

The proposed research follows a systematic design methodology to develop an adaptive multi-agent framework capable of autonomous knowledge retrieval, reasoning, planning, and task execution. The approach begins with a comprehensive study of existing Retrieval-Augmented Generation (RAG) systems, multi-agent architectures, and autonomous AI frameworks to identify their strengths, limitations, and research gaps.

Based on this analysis, a modular multi-agent architecture will be designed in which specialized agents are assigned distinct responsibilities such as task planning, knowledge retrieval, reasoning, memory management, verification, and execution. Instead of relying on a single reasoning process, the framework enables collaborative decision-making among multiple agents to improve efficiency and response quality.

A key component of the proposed approach is the development of an adaptive retrieval mechanism. Unlike conventional RAG systems that use a fixed retrieval strategy, the proposed framework dynamically selects the most appropriate retrieval method according to the characteristics, complexity, and knowledge requirements of each user query. This adaptive process aims to improve retrieval relevance while minimizing unnecessary information retrieval.

The framework will also incorporate an intelligent task planning mechanism capable of decomposing complex user requests into multiple subtasks. These subtasks will be distributed among specialized agents, enabling parallel reasoning and efficient execution while maintaining contextual consistency through coordinated agent communication.

To improve long-term contextual understanding, the framework will implement dynamic memory management, allowing important information to be retained, summarized, or retrieved based on its relevance to future interactions. This enables the system to support extended reasoning without overwhelming computational resources.

To enhance reliability and reduce hallucinations, a verification and self-reflection mechanism will be integrated into the reasoning pipeline. Generated outputs will undergo iterative evaluation and refinement before producing the final response, improving factual consistency and overall response quality.

Finally, the effectiveness of the proposed framework will be evaluated through comparative experiments against conventional single-agent and existing RAG approaches. Performance will be measured using metrics such as retrieval relevance, reasoning accuracy, task completion rate, response consistency, scalability, computational efficiency, and overall system reliability. The experimental findings will be analyzed to validate the proposed methodology and identify opportunities for future improvements.

This research-driven approach provides a structured methodology for developing a scalable, adaptive, and autonomous multi-agent AI framework capable of addressing the limitations of current intelligent systems while contributing to advancements in Agentic AI and Retrieval-Augmented Generation.

- Describe the phases of the design process that will be incorporated and what work will be accomplished during those phases. (you may attach a Gantt Chart)

| Milestone | Duration | Expected Outcome |
| --- | --- | --- |
| Phase 1 | Weeks 1–2 | Literature survey and problem identification |
| Phase 2 | Weeks 3–4 | Existing system analysis and research gap identification |
| Phase 3 | Weeks 5–6 | Proposed framework and architecture design |
| Phase 4 | Weeks 7–9 | Adaptive retrieval and multi-agent algorithm design |
| Phase 5 | Weeks 10–12 | Framework integration and experimentation |
| Phase 6 | Weeks 13–14 | Performance evaluation and benchmarking |
| Phase 7 | Weeks 15–16 | Documentation, report writing, and final presentation |

Outcome Matrix:  Describe your plan to demonstrate each of the outcomes below.

| Outcomes: | Plan for demonstrating outcome: |
| --- | --- |
| a) an ability to apply knowledge of mathematics, science, and engineering | The project applies concepts from computer science, artificial intelligence, machine learning, and software engineering to design an adaptive multi-agent framework. Mathematical and algorithmic principles are used to develop efficient retrieval, planning, reasoning, and performance evaluation mechanisms. |
| b) an ability to design a system, component, or process to meet desired needs within realistic constraints such as economic, environmental, social, political, ethical, health and safety, manufacturability, and sustainability | The proposed framework is designed to provide accurate, scalable, and reliable intelligent task execution while considering practical constraints such as computational efficiency, ethical AI practices, data privacy, scalability, and sustainability. The modular architecture ensures cost-effective deployment, maintainability, and adaptability for real-world applications across diverse domains. |
| c) an ability to function on multidisciplinary teams | The project promotes effective collaboration among team members with expertise in artificial intelligence, machine learning, software engineering, and data management. Team members contribute to different aspects of the framework while coordinating to achieve an integrated, scalable, and reliable intelligent system. |
| d) an ability to identify, formulate, and solve engineering problems | The project identifies limitations in existing Retrieval-Augmented Generation (RAG) systems, such as static retrieval and limited reasoning capabilities, and formulates effective solutions through an adaptive multi-agent framework. Engineering principles are applied to design, implement, and evaluate scalable algorithms that improve retrieval accuracy, autonomous decision-making, and overall system performance. |
| e) an ability to communicate effectively | The project enhances technical communication through the preparation of research reports, system documentation, presentations, and experimental analyses. It also promotes effective collaboration and clear communication of research findings, design decisions, and implementation outcomes to both technical and non-technical audiences. |
| f) an ability to use the techniques, skills, and modern engineering tools necessary for engineering practice | The project employs modern artificial intelligence techniques, multi-agent system design principles, and Retrieval-Augmented Generation (RAG) methodologies to develop an autonomous intelligent framework. It also utilizes contemporary software engineering practices, performance evaluation methods, and experimental analysis to build, validate, and optimize the proposed system. |

Realistic Constraints:

Discuss on the Realistic Constraints taken in to account for the Project:

The proposed project has been designed by considering several realistic constraints that influence the development and deployment of intelligent multi-agent systems. Computational constraints are addressed by adopting adaptive retrieval and task planning strategies to optimize resource utilization and minimize unnecessary processing overhead. Scalability constraints are considered through a modular multi-agent architecture capable of handling increasing task complexity and large knowledge repositories.

The framework also incorporates ethical and privacy considerations by promoting responsible AI practices, reducing hallucinations through verification mechanisms, and ensuring secure handling of retrieved information. Reliability and maintainability are achieved through independent agent modules that simplify debugging, testing, and future enhancements. Furthermore, the proposed system is designed with economic and sustainability considerations by emphasizing efficient resource usage, reusable components, and scalable deployment, making it suitable for real-world intelligent applications while maintaining long-term adaptability and cost-effectiveness.

Engineering Standards:

Discuss the Engineering Standards that will be followed and maintained in the Project:

The proposed project will adhere to established software engineering and artificial intelligence standards to ensure reliability, quality, and maintainability. A modular system architecture will be followed to promote scalability, code reusability, and ease of maintenance. Standard software development practices, including systematic design, testing, documentation, version control, and performance evaluation, will be maintained throughout the project lifecycle.

The framework will also follow responsible AI principles by emphasizing accuracy, transparency, robustness, and ethical use of intelligent systems. Performance will be evaluated using standardized metrics such as retrieval accuracy, reasoning quality, task completion rate, response time, and hallucination reduction. These engineering standards will ensure that the proposed multi-agent framework is dependable, efficient, and suitable for real-world intelligent applications.